# CxOne Terms and Acronyms

This document defines terms and acronyms used in CxOne. Some terms are unique to CxOne, most are precise CxOne definitions for general software engineering terms. Common dictionary, computer science, project management, and engineering terms employed by CxOne are not listed here unless a precise definition is critical for their use in CxOne.

Cross references to terms in this document are denoted by italicized text. References to CxOne documents are by file name.

| Term | Acronym | Definition / Description |
| --- | --- | --- |
| Acceptance Test |  | Formal test defining acceptance criteria for a release. |
| Activity |  | An element of work performed during a project, normally associated with an expected resource usage. The terms activities and tasks are somewhat interchangeable, although the PMBOK defines tasks as resulting from the breakdown of activities. |
| Activity Model |  | Specifies work or workflow by showing and describing the states and flow of control of the system or process. |
| Ad Hoc Testing |  | See informal testing. |
| Agent |  | In a project charter, responsible for initiating, sponsoring, and supporting the project. Also see project sponsor. |
| Algorithmic Estimation |  | See statistical estimation. |
| Analogy Estimation |  | Creating estimates by using expert judgment to compare proposed work to historical data for similar past work. Often coupled with fuzzy logic techniques. |
| Architecture |  | Top level overview and plan for a software system. See CxStand_Design for more information. |
| Artifact |  | The tangible result of work performed. May be used at any level of detail, e.g., the artifact resulting from a task might be a document, while the artifact resulting from a project might be a software system. |
| Assessment |  | A review of the state or practices of a project or organization, often performed by an independent entity. |
| Audit |  | Sometimes used as a synonym for assessment, usually in a more formal and independent context. |
| Author |  | For a review, the person assigned to represent the author viewpoint for an artifact. The author is normally the primary contributor to the creation of the artifact. |
| Authority |  | Responsible for funding and championing a project, the project sponsor. |
| Automated Testing |  | The use of tools and technology to encode, execute, and note results of test cases on a system without human intervention. |
| Baseline |  | The original version of an artifact that serves as the basis for all future development work. Baselined artifacts are normally placed under change control. |
| Bench Test |  | A test that is performed in the development environment and focuses on the part of the system being worked on. |
| Best Practice |  | A practice, technique, process, or idiom that has been proven effective and/or efficient for completing a goal or addressing common risks. See CxOne Best Practice material type. |
| Best Practice Description | CxBest | CxOne best practice material type, see CxOneOverview for description. |
| Black-Box Testing |  | Synonym for functional testing. |
| Bottom-Up Estimation |  | Estimating a system by decomposing it and then estimating each decomposed piece individually, rolling up the total to get an entire system estimate. |
| Build |  | The process of executing a software build, which is normally largely automated. Also refers to the resulting output, which is a built version of a system, ready for testing. |
| Build Environment |  | A development environment that is isolated and dedicated to the create of builds. Normally one or more dedicate build machines. |
| Build Machine |  | A computer dedicated to the create of software builds. |
| Business Requirement |  | High level objectives of the organization or customer requesting a system or product. Also known as the Why Requirements. |
| Business Schedule |  | High level project schedule containing top level milestones and their associated business goals for the entire project. A business schedule often defines a set of top-down schedule constraints that will be managed to. Compare to detailed schedule. |
| Calendar Days |  | Time measure of the number of work days an activity takes. The relationship between staff days and calendar days depends on how the work is scheduled. |
| CAM Item |  | Corrective activity management item. This is an abstract term referring to a change request, defect, risk, or issue that is being managed in a CAM process. |
| Change Control | CC | A subset of change management concerned with identifying artifacts that will be placed under the control of a change control board. Change control may refer to explicit change control or implicit change control. Also a synonym for change management. |
| Change Control Board | CCB | The group of individuals responsible for processing and making final decisions on change requests to the artifacts under change control. |
| Change Control Plan | CCP | Documents the types and levels of change control used on project artifacts. |
| Change Management |  | Systematic management of feature, scope, or other requested changes to an artifact or project. Part of both configuration management and corrective activity management. |
| Change Request | CR | A request to change an item under change control. Usually a request to add, modify, or remove a system requirement based on a business need. May also be a request to change project planning. Change requests are a type of corrective activity management item. |
| Checklist | CxCheck | CxOne checklist material type. Short list of brief items that provide guidance when creating artifacts or performing actions. See CxOneOverview for description. |
| Class Model |  | An internal object oriented view of a system showing the static class structure. |
| Code and Fix Lifecycle |  | The system is started from a general concept and evolved through some combination of informal design, code, debug, and test methodologies until it is ready to release |
| Coding |  | The core activity of construction; involves creating source code instructions and/or data that define the behavior of a software system. |
| Coding Standard |  | Synonym for Construction Standard. |
| Collaboration Model |  | Specifies the set of object roles and their interactions by showing and describing the messages exchanged. The focus is on the relationship between roles. |
| Collaborative Construction | CCON (see-kahn) | A technique used during construction where a small group of 2-6 engineers work together closely to incrementally construct system functionality. Marked by frequent, informal communication, iterative, code-oriented low level design techniques, and shared ownership of source code and test responsibilities. |
| Compatibility Test |  | See configuration test. |
| Component |  | Software component. An abstraction that refers to a part of a software system. |
| Component Test |  | Test of a software component in isolation from its system. |
| Cone of Uncertainty |  | The amount of possible error in a software project estimate, which is very large in the early stages of a project and shrinks dramatically as the project nears completion. |
| Configuration Item | CI | A description of an artifact or group of artifacts that is identified by the configuration management plan. Configuration items are used to apply CM policies and processes to organizational and project artifacts. |
| Configuration Management | CM | Activities and tasks related to defining, documenting, releasing, and maintaining the integrity of information in or about a system. |
| Configuration Test |  | Test of a software system to determine behavior with different configurations, platforms, environments, etc. |
| Construction |  | Software construction. Implementing a design to create a software system using technology. Also denotes the construction CKA. See CxStand_Construction for more information. |
| Construction Environment |  | See development environment. |
| Construction Lead |  | Responsible for construction, integration, product builds, technology issues, development environment, and deployment issues. |
| Construction Standard |  | A standard describing detailed conventions, and styles that developers should follow when creating a system's source code or related construction artifacts. Coding Standard is a common synonym. |
| Construction Test Environment |  | See local test environment. |
| Construction Testing |  | A best practice that calls for several types of testing to be performed during the construction of a component, by the engineer(s) creating it, to verify additions or modifications both at the component level and in the context of the system. |
| Construx Knowledge Area | CKA | The basis for organizing CxOne and other Construx software engineering resources. Based on the SWEBOK organization of software engineering. Sometimes referred to as ‘CxOne Knowledge Areas’. |
| Corrective Activity Management | CAM | The management of identified change requests, defects, risks, and issues. CAM is a CxOne abstraction allowing reuse of materials and processes for the management of project work not explicitly identified in the project plan. |
| CxOne | CxOne | Construx’s lightweight, tailorable, scalable, framework for software engineering knowledge management, process definition, and material reuse. |
| Database Lead |  | Projects with large and/or critical database components may assign a database lead responsible for design and construction issues relating to the database portions of the system. |
| Decomposition Estimation |  | See bottom-up estimation. Refers specifically to creating estimates for the decomposed parts of a system. |
| Defect |  | A failure of a system or process to perform as specified, or expected. A behavior or representation that does not conform to project plans or goals. Deviation from the expected or defined representation of information in an artifact. Nonconformance of a system, process, or artifact to a standard. Defects are a type of corrective activity management item. |
| Defect Management |  | The representation of identified defects and the planning, tracking, and control related to ensuring all identified defects are managed. Part of both quality and corrective activity management. |
| Defect Report |  | A request to modify an artifact due to lack of conformance to a standard, requirement, project need, or a failure/error. |
| Deliverable |  | Any artifact or set of artifacts that are delivered as output from a project or other well defined set of work. |
| Deployment |  | The process and/or act of installing and readying a software system for use, including integration and customization that is specific to a particular site. |
| Deployment Lead |  | Projects with complex deployment needs may assign an individual to plan and oversee execution of deployment and possibly operational and maintenance related issues. |
| Deployment Plan |  | A plan specifying the method of releasing a system. Includes items like target platforms, configuration to release, etc. |
| Design |  | Software design. The creation of abstracted models and plans for implementing requirements in software. Also denotes the design CKA. See CxStand_Design for more information. |
| Design Lead |  | Responsible for the system architecture and overseeing design activities. |
| Design to Tools |  | The content of a system is determined by what is directly supported by existing software tools |
| Desk Check |  | An informal review in which the author asks one or more people to read an artifact with the intent of finding defects. |
| Detailed Design |  | Commonly used term that captures parts of high level design and low level design. See CxStand_Design for more information. |
| Detailed Schedule |  | Fine grain project schedule that includes tasks, estimated effort, assigned resources, dependencies, etc. Usually created in a bottom-up fashion from a work plan. Normally implemented as a sliding window that covers a project’s headlights. Compare to business schedule. |
| Developer |  | Synonym for software engineer, usually used when referring to design and construction activities. |
| Developer Integration Test | DIT | Integration test performed by a developer in the system test environment after a project build as part of releasing functionality. |
| Development Environment | DE | The hardware and software environment that construction work occurs in. |
| Diagram |  | A graphical representation of a system, process, or other information. |
| Downstream |  | Used to refer to project activities and artifacts that occur later in a project lifecycle, often after significant construction has begun. Includes coding, low level design, testing, deployment, and system use. See upstream. |
| Draft |  | An artifact under revision control but not yet under change control. |
| Earned Value | EV | A scheduling technique for tracking variance of actual performance to planned performance. |
| Earned Value Management | EVM | The act or discipline of managing projects utilizing earned value techniques and practices. |
| Editor |  | For inspections, performs any necessary rework on artifacts. |
| Engineering Discussion |  | A brainstorming meeting designed to frame an issue and seek solutions for it. If materials are prepared ahead of time for review by participants the meeting may be considered a preview. |
| Engineering Management | EM | Software engineering management. Planning, staffing, tracking, and controlling execution of software projects, along with team and organizational management. Also denotes the engineering management CKA. See CxStand_EngineeringManagement for more information. |
| Engineering Process |  | Software engineering process. Defining how software engineering activities occur. Also denotes the engineering process CKA. See CxStand_Process for more information. |
| Estimate |  | The output of an estimation process, containing a description of inputs, assumptions, methodology, and the resulting estimate values. Depending on purpose and formality an estimate’s packaging can range from a document containing complete output of several different estimation techniques (see project estimate) to a terse summary (see task estimate). |
| Estimation |  | The process of determining the size, cost, schedule, effort, and/or quality estimates for a project. It is best to use as many different estimation techniques as possible when creating estimates, and to create estimates regularly through the life of a project. |
| Evaluation | CxEval | CxOne evaluation material type, see CxOneOverview for description. |
| Evolutionary Delivery Lifecycle |  | A combination of the evolutionary prototyping and staged delivery lifecycles. |
| Evolutionary Prototyping Lifecycle |  | A system concept is evolved through iteration until the system is ready for delivery. |
| Expert Judgment |  | Estimation technique that relies on participants creating estimates based on personal experience and heuristics. Expert judgment can be used stand-alone, but is always best when combined with analogy, statistical, and decomposition estimation techniques. |
| Explicit Change Control |  | Refers to artifacts managed directly by a change control board. Requirements and project plans are often under explicit change control. Compare to implicit change control. |
| Explicit Risk Management |  | Synonym for extrinsic risk management. |
| Extrinsic Risk Management |  | Formal risk management techniques that are added to a project or processes to explicitly mange risks. An example would be using a top 10 risks list to explicitly identify, prioritize, plan mitigation, and report outcome of risk management. Compare to intrinsic risk management. CxOne uses corrective activity management techniques to handles some details of extrinsic risk management. |
| Feature |  | Used in CxOne as an abstract measure or description of system functionality, i.e., the feature scope for a project. Is also used to discuss a discrete piece of system behavior, e.g., “feature X”. |
| Feature Test |  | Testing a specific subset of system functionality after construction of the functionality is completed. |
| Formal Testing |  | Execution of testing using documented test cases. Compare to informal testing. |
| Frequently Asked Question | FAQ | Documents commonly asked questions and their answers. |
| Function Point |  | Size measure for a software system based on abstracted measure of system functionality. |
| Functional Requirement |  | Functionality that must be built into the system to satisfy the business requirements. Also known as a what requirement. |
| Functional Testing |  | Comparing a system’s behavior against expected behavior, without concern for the internal workings of the system. |
| Fuzzy Front End |  | Term coined by Steve McConnell to describes the initial inception phases of a project. CxOne defines the start of the fuzzy front end as the point someone starts thinking about a project and working on chartering it, and the end as the point at which the charter is approved and the project begins. |
| Fuzzy Logic |  | A relative ranking technique for describing characteristics. Often used in conjunction with items that contain uncertainty, like estimates. A general example is to take three buckets called small, medium, and large. Items are assigned t each bucket, and then the bucket values are used as stand-ins for a possible range of quantitative values. One common characteristic of fuzzy logic buckets is that the high end value from one bucket overlaps the low end value of the next bucket. |
| Gate |  | A set of defined criteria that must be completed for an artifact or even to be complete, or to allow a process or workflow to move from one phase to the next. |
| Gate Checklist |  | A special checklist type that defines and supports verification of a gate. |
| Goals |  | The desired results of a project, process, or activity. In general, software projects exist to meet business or organizational goals through the creation of software. Goal and objective are synonyms in CxOne. |
| Guide | CxGuide | CxOne guide material type. Provides detailed, educational information for creating an artifact or performing an action. See CxOneOverview. |
| Happy Path |  | See nominal path. |
| HiFi Prototype |  | See high fidelity prototype. |
| High Fidelity Prototype |  | Mockup of a system using a software or technology based tool, usually one with a RAD environment, e.g., Visual Basic or Delphi. |
| High Level Design | HLD | Design level between architecture and low level design. Focuses defining the details of the software solution at levels abstracted from their construction. See CxStand_Design for more information. |
| How Requirement |  | Often a synonym for non-functional requirement. Sometimes used to refer to design issues. |
| How Well Requirement |  | Synonym for non-functional requirement. |
| Implementation |  | Used as a synonym for both construction and deployment. |
| Implementation Lead |  | Sometimes used as a synonym for construction lead and/or deployment lead. |
| Implicit Change Control |  | Artifacts under implicit change control are not managed directly by the CCB, but changes to the artifacts are controlled by upstream artifacts that are directly managed by the CCB. Source code is often under implicit change control. Compare to explicit change control. |
| Implicit Risk Management |  | Synonym for intrinsic risk management. |
| Inch-Pebble |  | Synonym for miniature milestone. |
| Informal Review |  | Any form of review, e.g. walkthrough or desk check, other than an inspection. |
| Informal Testing |  | Expert judgment testing that is conducted without the use of documented test cases. Compare to formal testing. |
| Inspection |  | A formally defined review process. |
| Inspector |  | A reviewer in the inspection process |
| Institute of Electrical and Electronics Engineers | IEEE | Electrical engineering organization whose Computer Society is the world’s largest professional organization for computer and software engineers. Developers of the SWEBOK www.ieee.org |
| Integrated Development Environment | IDE | Refers to a software tool that combines one or more programming languages with editing and debugging tools. Often IDEs will also include reusable software components. |
| Integration |  | The activity of combining multiple software components and making them work together. |
| Integration Test |  | Test focused on verifying functionality and stability of a software system or component after changes or additions. |
| International Organization for Standardization | ISO | An international organization established to promote the development of standards. |
| Intrinsic Risk Management |  | Performing risk management as part of all project and organizational processes. Intrinsic risk management includes activities like risk-focused project and issue management and selecting lifecycles and processes that create environments which naturally manage risks. |
| Issue |  | Something that needs to be resolved. An issue is a catch-all term for a unit of work that will impact the project if not addressed, and which is not captured by project planning (work planning, scheduling, etc.) or a formally identified change, defect, or risk. Issues are a type of corrective activity management item. |
| Issue Management |  | The management of issues on a project. Part of corrective activity management. |
| Item |  | Sometimes used as a synonym for CAM item; representing a change request, defect, risk, or issue. |
| Joint Application Development | JAD | A facilitated workshop that produces a draft set of requirements. JAD sessions must involve customer representatives. |
| Knowledge Management | KM | A mechanism or method of retaining, reusing, and providing people with useful and relevant information. |
| Lifecycle |  | A model of all activities between the initial idea for a system and its last use, often heavily focused on the creation of the system as part of a project. Lifecycles are quite varied, but normally separate activities into phases that reflect progression of time and/or grouping of similar activities. Projects select and customize lifecycles to define ordering and optimize performance of activities . |
| Lines of Code | LOC KLOC | Size measure for a software system that captures the number of lines of source code in the system. Normally created by a tool that seeks to count non-comment, non-blank source code instructions. KLOC is often used for ‘thousands of LOC’. |
| Link |  | Reference to content inside of CxOne, usually denoted as an italicized file name. Compare to pointer. |
| Lite | Lite | CxOne concept, see CxOneOverview for description. |
| Local Build | LB | Build performed in a local development environment. Compare to project build. |
| Local Development Environment | LDE | A development environment that is local to an individual engineer. This is normally the machines in an engineer’s office. Compare to build environment. |
| Local Test Environment | LTE | The portion of the local development environment that supports construction testing. |
| LoFi Prototype |  | See low fidelity prototype. |
| Low Fidelity Prototype |  | A mockup of a system using pencil and paper, post-its, or other non-technology based tools. |
| Low Level Design | LLD | Design level between high level design and construction. Defines design in a way that directly supports construction. See CxStand_Design for more information. |
| Macro Estimation |  | Refers to estimating the whole of something. See top-down estimation. Also a synonym for project estimate. |
| Maintenance |  | Software maintenance. Deploying, updating, correcting, evolving, and operating software systems. Also denotes the maintenance CKA. See CxStand_Maintenance for more information. |
| Maintenance Plan |  | A plan specifying the method for maintaining the system after its initial release. |
| Management by Walking Around | MBWA | Term used to describe set of management techniques focused on frequent, informal communication with team members. MBWA can be used is conjunction with more formal techniques to help manage project risks, track actual progress to plan, and facilitate quick issue resolution. CxOne encourages MBWA by all project leads and others with project responsibilities. |
| Manual Testing |  | Executing of test cases by a human operator exercising a system and noting results. |
| Material |  | Materials support the creation, review, and maintenance of different types of artifacts. See CxOneOverview for additional information. |
| Metric |  | Data collected or derived from a project or organization to determine if it posses the desired attributes. |
| Micro Estimation |  | Refers to estimating the details of something. See bottom-up estimation. Also a synonym for task estimate. |
| Microstone |  | Synonym for miniature milestone. |
| Milestone |  | A waypoint in a schedule. Often represents a notable accomplishment or date. |
| Milestone Release |  | A release that is produced for a milestone in a project plan. |
| Milestone Schedule |  | A synonym for a business schedule focused on defining formally project milestones. |
| Miniature Milestone |  | A milestone capturing a collection of short, coherent tasks that requires a couple of days or less to complete. For project tracking purposes completion is binary; a miniature milestone is considered to be either done or not done, but never partially done. |
| Miniature Milestones |  | Plural for miniature milestone. Also used to describe the best practice of breaking a project’s tasks down into a rolling window of miniature milestones. See CxBest_MiniatureMilestones. |
| Mini-milestone |  | Synonym for miniature milestone. |
| Model |  | A representation of a system or process that uses diagrams and abstraction to describe characteristics of the systems. |
| Modeling |  | The practice of using models in requirements and design activities. |
| Moderator |  | Leads an inspection meeting. |
| Native Risk Management |  | See intrinsic risk management. |
| Nominal Path |  | Execution path for software system that performs functionality without encountering exceptional conditions. |
| Non-functional Requirement |  | Captures requirements such as compatibility, usability, performance, reliability, etc. Also known as the how or how well requirements |
| Objectives |  | Synonym for goals. |
| Operations Plan |  | A plan specifying how a system will be utilized after deployment along with other information such as roles, responsibilities, maintenance schedules, etc. |
| Parametric Estimation |  | Estimation using an algorithmic model, normally as part of a software tool. Models work by taking input factors and calculating outputs with algorithms based on historical data. |
| Pattern | CxPattern | CxOne pattern material type. A predefined model or template used to create an artifact or accomplish a goal. See CxOneOverview for description. |
| Performance |  | May be used to describe the combination of feature and quality a system has (or that a project delivers). Also used in relation to the level of support for various non-functional system requirements such as speed, resource usage, reliability, availability, etc. |
| Perspective |  | During an inspection, an assigned focus used to increase the likelihood that each inspector will find unique issues or to focus attention an particular aspects of an artifact. |
| Phase |  | A translation of a group of activities onto a portion of a lifecycle or a period of time defined by a schedule. Often used in conjunction with denoting a major transition in project activities or lifecycle processes. Sometimes used as a synonym for stage. Sometimes used (incorrectly) as a synonym for milestone. |
| Phased Estimation |  | The practice of creating estimates throughout a project’s lifecycle, utilizing groups of estimation techniques optimized for each lifecycle phase. |
| Planning and Tracking Lead | PTL | Directs overall flow of technical work on the project. Directly responsible for project planning and overseeing the execution of work breakdown, estimation, scheduling, and tracking. |
| Pointer |  | Reference to material outside of CxOne, usually captured in a CxRef file. Compare to link. |
| Postmortem |  | A phase at the end of a software project during which project team members evaluate the project and learn lessons that can be applied to the next project. "Postmortem" also refers to the report created during the postmortem phase. |
| Preview |  | An engineering discussion where materials have been prepared ahead of time for review and discussion in a meeting. The goal is to probe proposed solution to detect defects and suggest alternatives. Previews differ from reviews in that they are solution oriented rather than detection oriented. |
| Process |  | A standard method for performing an activity or task. Processes may or may not be documented; a defined process implies that it is documented. Processes are often supported by materials, tools, conventions, and other infrastructure. The terms process may also refer to the execution of the activities and tasks that make up the process, e.g., “the outcome of the build process”. |
| Process Flow |  | A process model which defines the materials, structure, techniques, actions, events, and other elements necessary to implement a lifecycle, workflow, or methodology. CxOne uses process flow handbooks to guide use of CxOne materials with common lifecycles and methodologies. |
| Process Flow Handbook | CxProcess | CxOne material type that documents the use of particular process flows. See CxOneOverview for description. |
| Product |  | Sometimes used in CxOne as a synonym for the ‘output of a project’ meaning of system (e.g., when referring to product quality separate from project quality). |
| Product Release |  | A release that is produced for distribution and/or deployment to end users. |
| Progressive Elaboration |  | PMBOK term for iteratively defining a project’s requirements, moving from the general to the specific as the project is underway. Most software lifecycles and projects employ some degree of progressive elaboration. Relates to project headlights and rolling wave planning. |
| Project |  | A temporary endeavor undertaken to create a unique product or service. Normally used with CxOne to refer to a project creating a software system. |
| Project Build | PB | Build performed as part of a shared project build process, usually in a dedicated build environment. Compare to local build. |
| Project Business Manager | PBM | Responsible for successful business outcome of the project. In charge of project staffing, acquiring resources for the project, personnel issues, top-level work assignments, and client interaction. Is the top decision maker on the project, but normally defers technical decisions to the appropriate technical lead. |
| Project Charter |  | Used to incept and define a project. Documents the objectives, business case, risks and assets, resources, and constraints of a project. |
| Project Estimate |  | An estimate that characterizes work on an entire project or large portion of a project. Project estimates are often the result of significant effort to predict a large phase of a project, and utilize several different techniques. Compare to task estimate. |
| Project Headlights |  | The concept that there is a sliding window of time that a project’s plan can be clearly defined with confidence. Beyond this “lighted” area, project planning is less precise and entails more uncertainty. Derives from the phrase “don’t drive beyond your headlights”. See rolling wave planning and CxBest_ProjectHeadlights. |
| Project History |  | Summarizes the significant information and statistics about an entire project. |
| Project Log |  | Describes significant information and statistics about each phase of a project. |
| Project Management | PM | The act of managing a project, including planning, tracking, control, and reporting activities. |
| Project Management Body of Knowledge | PMBOK | PMI developed definition of the essential knowledge related to the science and discipline of project management. |
| Project Management Institute | PMI | Professional organization for project managers. Developers of the PMBOK. www.pmi.org |
| Project Manager | PM | Often used as synonym for project business manager, especially when one person is playing both project business manager and planning and tracking lead roles. Also used to refer generically to an individual playing a management role on a project. |
| Project Plan | PP | The controlling document for a project that defines how the project will be executed. |
| Project Reviewer |  | Performs reviews and audits on projects using personnel who are not participating on the project. Ensures processes are being followed and risks are being identified and managed. |
| Project Sponsor |  | Individual or entity responsible for sponsoring a project. Synonym for authority in a project charter. Initiates and staffs a project, directly oversees the project business manager. Ensures that the project is meeting the technical and business needs of external and internal stakeholders. |
| QA Lead | QAL | Responsible for a project’s process and product quality. |
| Quality |  | Software quality CKA. Covers activities designed to ensure that a system and related artifacts have the desired characteristics and conformance to requirements and standards. See CxStand_Quality for more information. |
| Quality Assurance | QA | Often used as synonym for the quality CKA. Also a subset of the quality CKA covering prevention of defects. |
| Quality Assurance Plan | QAP | See quality plan. |
| Quality Control | QC | A subset of the quality CKA covering detection of defects. Usually consists of reviews and testing. |
| Quality Plan | QP | Documents the quality methods and practices that will be used on a project to support QA and QC, along with coverage plans for project artifacts. Often delegates testing details to the test plan. |
| RAD Environment |  | Refers to a software tool the combines one or more programming languages with an IDE and a toolbox of modular software user interface components. |
| Rapid Application Development | RAD | A collection of software development techniques that focuses on user interface prototyping techniques and tools to create applications in an incremental fashion. |
| Reading Inspection |  | An inspection in which all components of the full inspection process are done except the inspection meeting. |
| Reference | CxRef | CxOne reference material type, see CxOneOverview for description. |
| Release |  | A software release. Providing a deployable version of a software system to a customer, e.g., test group, client, customer, etc. |
| Release Management |  | The identification, packaging, and delivery of the elements of the product to an external or internal customer. |
| Release Test |  | Test to ensure software is ready for a release. |
| Requirement |  | A detailed description of what the software is supposed to do |
| Requirements |  | Software requirements. Determining and capturing what a software system should do. Also denotes the requirements CKA. See CxStand_Requirements for more information. |
| Requirements Lead |  | Responsible for defining, maintaining, and tracing product requirements. Ensures proper end-user documentation is developed from the requirements. |
| Review |  | A defined process in which people who are not the author of an artifact look over it with the intent of finding issues. Reviews range in formality from desk checks to inspections. |
| Reviewer |  | A person who participates in a review to identify issues in an artifact |
| Revision |  | An instance of a specific artifact, generally as noted by an automated system. |
| Revision Control | RC | The identification, storage, and management of projects artifacts and the revisions over time of those artifacts. Usually performed to artifacts stored in electronic form, through an automated system. |
| Rework |  | Any unforeseen or unplanned activity necessary to bring an artifact into conformance with project needs. Compare to update. |
| Risk |  | An undesirable outcome. Risks on projects generally refer to the captured representation of a possible future negative impact to a project’s feature, budget, schedule, or quality. Risks are a type of corrective activity management item. |
| Risk Analysis |  | Assesses risks for the likelihood and impact of occurrence. |
| Risk Identification |  | The elicitation and determination of current risks. |
| Risk List |  | A technique for extrinsic risk management that documents current and previous risks. Normally includes analysis information and mitigation plans. |
| Risk Management |  | A process or activity involving formal or informal means of identification, control, and elimination of project risk. Risk management may be explicit, or may be implicit in other activities (see intrinsic and extrinsic risk management). Managing identified risks is part of corrective activity management. |
| Risk Mitigation |  | The planning or steps taken to minimize either the probability or impact of a risk. |
| Rolling Wave Planning |  | Planning a project, often with an iterative lifecycle, with a sliding window of visibility. Items closer to the present are planned and tracked with greater detail than items further in the future. See project headlights. |
| Sample | CxSample | CxOne sample material type, see CxOneOverview for description. |
| Scenario |  | A narrative description of an activity or activities which take the form of a story |
| Schedule |  | General term for a plan that defines calendar timing, resources, dependencies, and other details for tasks necessary to complete a project or part of a project. CxOne defines two major classes of schedules, business schedules and detailed schedules. |
| Scribe |  | Records issues during an inspection or other formal meeting. |
| Sequence Model |  | Specifies the set of object roles and their interactions by showing and describing the messages exchanged. The focus is on the timing of messages. |
| Single Step Test |  | Test conducted in a debugging environment by stepping through the source code while executing. |
| Smoke Test |  | Test conducted to prove a build. |
| Software Change Request | SCR | See change request. |
| Software Configuration Management | SCM | See configuration management. |
| Software Development Plan | SDP | Sometimes used as a synonym for project plan on software focused projects. |
| Software Engineering Body of Knowledge | SWEBOK | IEEE led industry effort to define a body of knowledge for software engineering. Is intended to support defining software engineering as a profession. CxOne bases its top-level organization on SWEBOK. www.swebok.org |
| Software Engineering Lab | SEL | NASA lab developed to improving the software process used to develop systems at Goddard. |
| Software Engineering Process Group | SEPG | Provides experienced and objective technical oversight from individuals who are not directly involved in the project. Also provides process improvement input for projects and the organization. |
| Software Requirements Specification | SRS | A text based document that captures the requirements for a software system. Often used in conjunction with other requirements techniques such as modeling and prototyping to provide a complete view of system requirements. |
| Spiral Lifecycle |  | A set of mini-projects cumulating in final delivery. Each mini-project focuses on addressing the current major project risk(s). |
| Sponsor |  | Synonym for project sponsor. |
| Staff Days |  | A measure of effort indicating how much work needs to take place on an activity or artifact. Is often used to differentiate from calendar days. Also applies to other units of time. |
| Stage |  | Often used as a synonym for phase. May be more precisely used to define groupings of milestones, in terms of a hierarchy with phases that are made up of stages. |
| Staged Delivery Lifecycle |  | Project development occurs in stages, where the most critical functionality is delivered first |
| Stakeholder |  | Individuals or entities with significant investment in the outcome of a project. Normally includes clients, customers, internal/external organizations affected by the project, etc. |
| Standard | CxStand | CxOne standard material type. Defined terminology, processes, policies, knowledge, and/or guidelines. See CxOneOverview for description. |
| Statistical Estimation |  | Estimation techniques that utilize historical data coupled with a statistically derived model to provide output estimates based on input characteristics. Most often use size as an input to predict effort and time. Works best when calibrated with relevant historical data and influence modifiers. |
| Storyboard |  | A sequence of images which depict a scenario or use case. |
| Strategy |  | The way a problem or issue is approached. |
| System |  | A functional entity, normally composed of software, hardware, and closely related operational processes. In CxOne, system is often used to refer to the software portions of a system. Also used in CxOne to refer to the end output of a project, i.e., the system a project was chartered to create. This is useful when discussing attributes of a the system separate from attributes of the project. |
| System Test |  | Test focused on verifying operational behavior of the entire system, using a project build and the system test environment. |
| System Test Environment |  | Environment that simulates operational environment and conditions as closely as possible. |
| Task |  | An atomic unit of work on a project. See activity. |
| Task Estimate |  | An estimate for a particular task. Depending on purpose and formality these estimates are often created and captured as part of ongoing planning and tracking and incorporated in work plans and detailed schedules. |
| Template | CxTemp | CxOne template material type. Provides an outline, framework, or container for creating an artifact. See CxOneOverview for description. |
| Test |  | See Testing. May also be used to describe an individual test case. |
| Test Activity |  | A specific test procedure created by combining one or more test techniques and test types. |
| Test Case | TC | A description of inputs, execution instructions, and expected results, which are created for the purpose of determining whether a specific software feature works correctly or a specific requirement has been satisfied. |
| Test Case Specification | TCS | Documents the set of test cases needed to verify one or more product features. |
| Test Design |  | Provides a bridge between the test cases and the product’s requirements and design. Test design is analogous to software design, and is used when test solutions require a significant amount of analysis and defined structure. Test design is not software design necessary to support testing (e.g., design of an automated test framework). |
| Test Design Specification | TDS | Documents the test design for a group of test cases. |
| Test Level |  | Synonym for test type. |
| Test Plan | TP | Documents the scope, approach, resources, test items, and schedule of the testing activities. |
| Test Technique |  | Strategy and approach to a test activity. |
| Test Type |  | Standard definitions capturing the what, how, why, and when of a test activity. |
| Testing |  | Software testing CKA. Dynamic execution of software to detect defects. See CxStand_Testing for more information. |
| Top Level Schedule |  | See Business Schedule. |
| Top-Down Estimation |  | Estimating a system by deriving values for the entire system, and then splitting the total values among decomposed pieces of the system. |
| Unified Modeling Language | UML | A defined set of rules, concepts, and notations used to specify object-oriented systems |
| Unit Test |  | Lowest level component test for a system. |
| Update |  | Any foreseen or planned activity necessary to bring an artifact up to date with current project needs. Compare to rework. |
| Upstream |  | Used to refer to project activities and artifacts that occur early in a project lifecycle. Includes chartering, planning, defining scope and requirements, architecture and high level design, and any other activities that occur to some extent before significant construction begins. See downstream. |
| Use Case |  | A single use of the system depicted as an interaction between the user and the system. |
| Use Case Model |  | An external view of the system used to describe the dialog between the users of the system and the system. |
| Use Case Specification |  | The documentation required to capture a use case. |
| User Experience | UX | Describes the total experience of human-machine interface. Includes user interface and aesthetic issues that may not normally be considered as part of user interface design. |
| User Interface | UI | The interface between a system and its external users. Normally used to describe interaction of the system with human operators. |
| User Interface Design |  | Design issues specific to human-machine interfaces. See CxStand_Design for more information. |
| User Interface Prototype |  | A prototype created to explore the user interface functionality or look and feel. |
| Verifier |  | Verifies any rework for inspections. |
| Version |  | A formally released revision of an artifact, recognized by the configuration management process that oversees the artifact. |
| Walkthrough |  | An informal review in which the author and one or more people meet to review an artifact with the intent of finding defects. |
| Waterfall Lifecycle |  | An orderly sequence of phases from system concept to delivery with a review at the end of each phase. |
| Weekly Individual Plan |  | A mechanism for individuals to create miniature milestone plan on a weekly basis. See CxGuide_WeeklyIndividualPlan. |
| What Requirement |  | Synonym for Functional Requirement |
| Why Requirement |  | Synonym for Business Requirement |
| Work Breakdown Structure | WBS | A representation of all work (activities and tasks) on a project, decomposed into work packages. The WBS provides the fundamental project management view of a project. Smaller projects may capture their WBS implicitly in work plans or detailed schedules. Larger projects will often define the WBS as a separate artifact. |
| Work Item |  | Synonym for artifact. |
| Work Package | WP | A leaf element of a WBS, often defined as a tangible deliverable. Bottom-up project estimation and planning is driven by work packages and is often captured in a work plan. Work packages are normally broken down into activities and tasks for task estimation and detailed scheduling. |
| Work Plan |  | A key project artifact that captures work packages along with their task estimates. Used to plan, track, and control detailed execution. See CxGuide_EarnedValueWorkPlan. |
| Work Product |  | Synonym for artifact. |